NAZON

T E L E C O M   &   C O N N E C T I V I T Y

TEN-YEAR STRATEGIC BUSINESS PLAN

Lusaka, Zambia  |  2026 – 2036

| 10 yrs Planning horizon 2026 – 2036 | 3 Growth phases Foundation → Full service | 12+ Target headcount By 2036 | 100% Recurring / fixed cost Hiring threshold |
| --- | --- | --- | --- |

Prepared by: Nkhowani Amen Zacharia (Trumax)

B.Eng. Electrical & Electronic Engineering  |  University of Zambia

NAZON Ventures  |  Lusaka, Zambia — serving nationwide

Prepared: September 2026  |  Review annually each September

CONFIDENTIAL  |  FOR INTERNAL PLANNING USE ONLY

1. EXECUTIVE SUMMARY

NAZON is a telecom and connectivity practice operating from Lusaka and serving businesses across Zambia. It designs, installs and maintains networks, CCTV and security systems, business telephony, IT infrastructure and web systems. It is led by a single degree-qualified engineer and currently operates without employees.

This plan sets out how NAZON becomes a fully staffed infrastructure company by 2036 — one that employs electricians, technicians and artisans, holds the certifications required for regulated electrical and engineering work, and earns the majority of its income from recurring contracts rather than one-off installations.

The core argument

Installation work is transactional. A client pays once, and the relationship ends until something breaks. That produces unpredictable income and forces constant selling. Every phase of this plan moves NAZON further toward recurring revenue — maintenance contracts, fleet-tracking subscriptions, hosting and support — because recurring income is what allows a company to employ people with confidence.

You cannot hire an electrician on project income. You can hire one on contract income.

Business snapshot

| Business name | NAZON — NAZON Ventures |
| --- | --- |
| Business type | Telecom, connectivity and IT infrastructure services |
| Base | Lusaka, Zambia — installations undertaken nationwide |
| Owner | Nkhowani Amen Zacharia (Trumax) |
| Qualification | B.Eng. Electrical & Electronic Engineering, UNZA — graduating 2026 |
| Current staff | Nil — sole operator |
| Current services | Networks, Wi-Fi, structured cabling, CCTV, VoIP, IT support, web & hosting |
| Proven delivery | Three client applications built and deployed; live and verifiable |
| In development | Fleet & asset monitoring platform — working system, pre-commercial |
| Legal status | PACRA, ZRA and EIZ registration pending — see Section 3 |
| 2036 target | 12–20 staff, divisional structure, majority recurring revenue |

Three horizons

| Horizon | Period | Objective | Ends with |
| --- | --- | --- | --- |
| Foundation | 2026–28 | Establish the legal entity, prove delivery, register professionally | Registered business, first employee, ten referenceable clients |
| Consolidation | 2029–31 | Build a team, add regulated capability, launch recurring services | 4–6 staff, certified electrical work, fleet subscriptions live |
| Full service | 2032–36 | Operate as a complete infrastructure contractor | 12+ staff, corporate contracts, regional reach |

HOW TO READ A TEN-YEAR PLAN The first three years are a plan. The middle three are a projection. The last four are a direction. Sections covering 2032–2036 should be read as intent, not commitment. Revise this document every September against what actually happened — a plan never compared to reality becomes decoration.

2. MARKET ANALYSIS

2.1  Market environment

Zambian small and medium businesses are digitising faster than their infrastructure supports. The pattern NAZON encounters repeatedly: a business buys cameras or internet service, has it installed by whoever quoted cheapest, and discovers within months that the network underneath cannot carry it. The installer has moved on. There is no one to call.

That gap — between selling equipment and maintaining a working system — is the opening NAZON occupies. It is a service gap, not a product gap, which matters because service gaps cannot be closed by importing cheaper hardware.

2.2  Target segments

| Segment | Profile | Primary need | Revenue type |
| --- | --- | --- | --- |
| Small retail & hospitality | Shops, lodges, restaurants, bars | CCTV, Wi-Fi for customers, POS connectivity | Project, then maintenance |
| Professional offices | Clinics, law firms, agencies, NGOs | Structured cabling, business email, IT support | Project + recurring support |
| Schools & institutions | Private schools, colleges, churches | Campus networks, CCTV, access control | Larger projects, slower cycle |
| Transport & logistics | Bus operators, hauliers, delivery fleets | Vehicle tracking, fuel and driver monitoring | Recurring subscription |
| Agriculture & farms | Commercial farms, agro-dealers | Point-to-point links, remote CCTV, backup power | Project, high value |
| Micro-business | Traders, salons, small services | Websites, business email, basic Wi-Fi | Small project + hosting |

2.3  Competitive landscape

Network installation, CCTV and IT support are commodity services in Lusaka. Competing on them alone means competing on price against firms with more staff, better supplier credit and longer track records. NAZON will not win that contest in its early years and should not attempt it.

Three defensible advantages

- Engineering credential. Most competitors are technicians or equipment traders. A degree-qualified engineer designing the installation is a genuine difference, and becomes a formal, verifiable one on EIZ registration.

- Software capability. NAZON builds and deploys working applications. Almost no local installer can do this. It converts NAZON from a contractor into a systems provider and opens work others cannot quote for.

- Fleet and asset monitoring. A functioning tracking platform already exists. Offered alongside physical infrastructure, it is not a commodity and is not easily copied by a cabling firm.

2.4  The service ladder

Services feed each other, and the sequence matters more than the catalogue. A typical client path:

| Stage | Trigger | Service sold | Opens |
| --- | --- | --- | --- |
| 1 | Client wants cameras | CCTV installation | Access to the premises and the network |
| 2 | Assessment reveals faults | Network audit and cabling | Credibility as a diagnostician, not a fitter |
| 3 | Coverage complaints | Wi-Fi design and access points | Ongoing relationship with staff |
| 4 | Phone costs / call quality | VoIP and extensions | Monthly billing relationship |
| 5 | Outages disrupt trade | UPS and backup power | Regulated work — see Section 3 |
| 6 | System now business-critical | Maintenance contract | Recurring revenue |

The strategic destination is stage 6, not stage 1. NAZON should be introduced as a specialist and retained as an infrastructure manager. Every early job is an audition for the maintenance contract.

3. REGULATORY, LICENSING & COMPLIANCE

Engineering practice in Zambia is regulated. Operating outside the framework risks legal exposure, uninsurable liability and loss of professional standing before the business has one. This section is a pre-launch checklist, not an afterthought.

LONGEST LEAD ITEM IN THE ENTIRE PLAN Professional Engineer status is not granted on graduation. Under the EIZ framework a graduate enters as a Graduate Engineer and progresses to Professional Engineer only after documented, supervised practice accumulated over several years. That progression gates the consulting practice planned for 2035. Every month of delay in starting the experience record is a month added to the end of this plan. ACTION: open the experience log in the first month of trading, before the first invoice. Confirm the current requirements and timeline directly with EIZ — do not rely on this document.

3.1  Required registrations

| Requirement | Authority | Target | Why it matters |
| --- | --- | --- | --- |
| Business name registration | PACRA | 2026 | Prerequisite for corporate clients, supplier credit, a .co.zm domain and any tender participation |
| TPIN / tax registration | ZRA | 2026 | Businesses need compliant invoices for their own accounts; without a TPIN, corporate clients cannot pay you |
| EIZ — Graduate Engineer | EIZ | 2026 | Entry grade after graduation; the lawful basis for describing the practice as engineering-led |
| Business bank account | Any commercial bank | 2026 | Separates business from personal money. Without it, no financial record exists and no bank will lend later |
| EIZ — Professional Engineer | EIZ / EngRB | 2032+ | Required to practise independently as an engineering professional and to offer formal consulting |
| Electrical installation authorisation | ERB / relevant authority | 2029–30 | Required before any inverter, solar or building power work — confirm exact requirement first |
| ACEZ membership | ACEZ | 2035 | Required for consulting engineering practice |

3.2  Compliance rules that protect the business

- Do not describe yourself as an Engineer before registration. The title is regulated. Use the factual qualification — “holds a B.Eng. in Electrical & Electronic Engineering from UNZA” — until EIZ registration is held, then cite the registration number.

- Do not undertake electrical installation without certification. Inverters, solar, server-room and building power are regulated separately from data and low-voltage work. An engineering degree is not a substitute for the installation licence. Subcontract to a certified holder until qualified.

- Do not advertise capability you cannot deliver unassisted. In a market this size, one failed job is discussed widely. Advertise Phase 1 services only; offer Phase 2 on request once a named partner is secured.

- Invoice properly from the first job. Compliant invoices with a TPIN are what separate a business from a side hustle in a corporate client’s eyes.

- Keep a written experience log. Dated records of work undertaken, supervised or otherwise, are what EIZ progression is assessed on. Reconstructing it years later is not possible.

4. SERVICES & DELIVERY PHASES

Services are grouped by what can be delivered today versus what requires a partner, certification or staff. Only Phase 1 appears on the public website.

| Phase | Meaning | Gate to clear |
| --- | --- | --- |
| Phase 1 — Now | Deliverable today, unassisted. Safe to advertise. | None |
| Phase 2 — Near | Deliverable with a subcontractor or supplier relationship. | Named partner agreed in advance |
| Phase 3 — Later | Requires certification, capital or additional staff. | See per-service notes |

4.1  Phase 1 — deliverable now

| Division | Services |
| --- | --- |
| Network & connectivity | LAN/WAN installation; Wi-Fi installation and optimisation; structured CAT6/CAT6A cabling; network troubleshooting; network design and documentation; router, switch and firewall configuration |
| Security systems | CCTV installation; IP camera systems; remote viewing configuration; security-system maintenance |
| Communications | VoIP phone systems; business phone extensions; office intercom systems |
| IT services | Computer setup and maintenance; printer and network printer installation; Windows/Linux deployment; IT troubleshooting; hardware procurement |
| Digital services | Business website development; hosting and maintenance; domain registration; business email setup; SSL and security configuration |

The digital services line is already proven. Three client applications have been built and deployed — a fragrance catalogue, an inventory system and a loan-management PWA. These are live, verifiable references and should appear on the website in place of stock or generated imagery.

4.2  Phase 2 — deliverable with a partner

Not standard website services. Offered on request, once a specific subcontractor or supplier is agreed. Quote only after the partner has confirmed availability — a service sold before the partner is secured is a service that fails.

| Service | NAZON provides | Partner provides |
| --- | --- | --- |
| Fibre-optic installation | Design, routing, termination planning, client management | Splicing equipment and certified splicer |
| Point-to-point wireless links | Link planning, configuration, alignment | Tower access, mast rigging where required |
| Access control & biometrics | Network integration, configuration, support | Door hardware, electric strikes, locksmith work |
| Alarm systems | Integration with CCTV and network | Monitoring-centre contract |
| Server installation | Specification, deployment, configuration | Supplier credit line for hardware |
| IP PBX installation | Configuration, extensions, call routing | SIP trunk provider relationship |

Action: identify one named partner per line above before any of these are quoted.

4.3  Phase 3 — requires certification, capital or staff

| Area | Status | Note |
| --- | --- | --- |
| Power & backup systems | Blocked pending regulatory confirmation | Confirm ERB requirement and whether a licensed electrician must be on the job. Entry point is UPS and surge protection for IT equipment — lightest regulatory load, closest to existing work |
| Managed IT support contracts | Requires a second technician | A support contract commits NAZON to response times a single operator cannot honour. Offer scheduled maintenance visits instead until staffing allows |
| Smart building systems | Deferred | Smart lighting, signage, energy monitoring and meeting-room systems depend on a corporate client base that does not yet exist |
| Full solar installation | Separate business | Not an extension of connectivity work. Requires its own certification, stock and skills. Revisit only after electrical capability is established |

5. FLEET & ASSET MONITORING

This division is treated separately because it is further advanced than its roadmap position suggests, and because it is the strongest differentiator available to NAZON.

5.1  Current state

A working system already exists: authentication with login and user accounts, a protected dashboard, device keys, vehicle ownership records, a secured phone tracker, PostgreSQL support and deployment configuration. This is a functioning application, not a concept.

5.2  Why it matters strategically

| Factor | Installation work | Fleet monitoring |
| --- | --- | --- |
| Revenue shape | Lumpy, unpredictable, one-off | Monthly, predictable, compounding |
| Competition | Commodity — many local firms | Few local competitors bundling it with infrastructure |
| Marginal cost | High — labour and hardware per job | Low — platform already built |
| Client retention | Ends at handover | Continues monthly by default |
| Scalability | Limited by technician hours | Limited only by client acquisition |

5.3  Commercialisation roadmap

| Stage | Requirement | Target |
| --- | --- | --- |
| Pilot | One vehicle, one cooperative client, free of charge, running a full month with documented output | 2027 |
| Hardware | Confirmed GPS unit supplier with repeatable pricing and lead time | 2027 |
| Commercial | Per-vehicle monthly pricing and a written service description | 2028 |
| Launch | First paying subscribers; billing and support process established | 2029 |
| Scale | Geofencing, fuel monitoring, driver reports, maintenance tracking | 2030–31 |
| Specialist | Cold-chain temperature monitoring for refrigerated transport | 2032+ |
| Licence | Platform licensed to third-party operators as software | 2035 |

A single documented pilot is worth more than a feature list. One client with a month of real tracking data is the reference that sells the second and third.

6. STAFFING & ORGANISATIONAL GROWTH

This is the section that turns NAZON from a person into a company. It is also where most small contractors fail — by hiring on project income and discovering that salaries are monthly while projects are not.

6.1  The hiring rule

Every hiring decision is governed by one metric: recurring income as a percentage of fixed monthly costs. Fixed costs are salaries, rent, transport, insurance and subscriptions.

| Ratio | Meaning | Action |
| --- | --- | --- |
| Below 50% | The business depends on winning new work every single month | Do not hire permanently. Use casual labour per job |
| 50 – 100% | Partially insulated from a quiet month | One permanent hire is defensible |
| Above 100% | Fixed costs are covered before any project income arrives | Hire and invest with confidence |

6.2  Bringing in electricians and artisans

Electrical work is regulated separately from data and low-voltage work and cannot be undertaken on an engineering degree alone. It requires certified electricians and the appropriate authorisation for the firm. The sequence below tests each step before committing to the next.

| Stage | Action | Cost exposure |
| --- | --- | --- |
| 1. Establish | Confirm the exact certification and licensing requirement for electrical installation work | Nil — enquiry only |
| 2. Subcontract | Work with one named certified electrician on a per-job basis | Per job — no fixed cost |
| 3. Employ | Bring the electrician in-house once power work is consistent | Monthly salary |
| 4. Certify | Obtain firm-level authorisation to undertake electrical installation | Certification fees; requires qualified staff on the books first |
| 5. Extend | Add artisan trades — fitters, mounting, civil work for masts and trenching | Casual or subcontract; rarely justifies permanent staff |

6.3  Headcount progression

| Role | 2026 | 2028 | 2031 | 2036 | Function |
| --- | --- | --- | --- | --- | --- |
| Engineer / director | 1 | 1 | 1 | 1 | Design, client relationships, technical authority |
| Network technicians | — | 1 | 2 | 4–6 | Installation, configuration, maintenance visits |
| Certified electrician | — | — | 1 | 2 | Power, backup, regulated electrical work |
| Administrator | — | — | 1 | 2 | Invoicing, scheduling, procurement, compliance |
| Division leads | — | — | — | 3 | Networks, security, fleet — own P&L |
| TOTAL PERMANENT | 1 | 2 | 5 | 12+ |  |

Casual installation assistants and artisan trades — fitters, trenching, mounting — are engaged per job throughout and are not counted above. The administrator is easy to postpone and should not be: an engineer doing invoicing and procurement is an expensive administrator and an absent engineer.

7. FINANCIAL FRAMEWORK

WHY THIS SECTION CONTAINS NO REVENUE PROJECTIONS Inventing figures without cost data, supplier pricing or trading history produces a document that looks authoritative and misleads the person relying on it — and worse if a bank ever reads it. What follows is the structure to complete as real numbers arrive. Fill the rate card from your first five quotations, then the model becomes yours rather than an assumption.

7.1  Rate card — to complete

Complete this from actual quotations. Record labour and hardware separately on every job from the first invoice.

| Service | Unit | Hardware cost (K) | Labour charge (K) | Margin % |
| --- | --- | --- | --- | --- |
| CCTV installation — 4 camera | Per job |  |  |  |
| CCTV installation — 8 camera | Per job |  |  |  |
| Structured cabling | Per point |  |  |  |
| Wi-Fi access point install | Per unit |  |  |  |
| Network audit & documentation | Per site |  |  |  |
| VoIP extension setup | Per extension |  |  |  |
| Website build — standard | Per site |  |  |  |
| Hosting & maintenance | Per month |  |  |  |
| Maintenance contract | Per month |  |  |  |
| Fleet tracking subscription | Per vehicle / month |  |  |  |

Keep hardware margin separate from labour margin from the first invoice. Contractors who blend them lose track of whether they are being paid for their skill or merely reselling equipment — and then cannot tell which jobs are actually worth taking.

7.2  Revenue lines to track separately

| Line | Type | Characteristic |
| --- | --- | --- |
| Installation projects | One-off | Largest per-job value; unpredictable; drives cash-flow swings |
| Maintenance contracts | Recurring | Monthly; low value each; stabilises the business |
| Fleet subscriptions | Recurring | Per vehicle per month; compounds as client fleets grow |
| Hosting & web maintenance | Recurring | Annual or monthly; near-zero marginal cost |
| Hardware supply | Pass-through | Margin on procurement; ties up cash; track apart from labour |
| Consulting | Fee-based | Available only after Professional Engineer registration |

7.3  Capital requirements by phase

| Phase | Requirement | Funding source |
| --- | --- | --- |
| Foundation 2026–28 | Tools and test equipment (cable tester, crimping tools, ladder, drill), transport, registration fees, domain and hosting | Trading income — modest |
| Consolidation 2029–31 | Vehicle, expanded tool sets, GPS hardware stock, electrical equipment, salaries during ramp-up | Retained profit or first external finance |
| Full service 2032–36 | Premises, multiple vehicles, workshop, stock holding, certification costs | Accumulated profit or a lending relationship built on trading history |

This is why PACRA registration and a business bank account belong in year one. A bank lends against three years of records, not against a plan.

7.4  Cash discipline

The same principle that governs a retail float governs a contracting business: profit spent before it is recorded is profit that was never really earned.

- Separate accounts. Business income never passes through a personal account. Without this, no financial history exists and no lender will engage.

- Client deposits cover hardware. Never fund equipment purchases from working capital. A profitable job that leaves you unable to pay wages is a failed job.

- Owner draw is a fixed figure. Set a monthly amount and take only that, regardless of how good the month was. Variable draws destroy the ability to forecast.

- Record every job’s true cost. Labour hours, transport, hardware, rework. The jobs that feel profitable and the jobs that are profitable are frequently different ones.

8. GROWTH STRATEGY & MILESTONES

8.1  Milestone schedule

| Year | Milestone |
| --- | --- |
| 2026 | Graduate from UNZA • PACRA and ZRA registration • EIZ Graduate Engineer registration • domain and business email • Google Business Profile • business bank account • experience log opened |
| 2027 | Casual installation assistant engaged • fleet-tracking pilot completed and documented • first maintenance contracts signed • installation portfolio photographed |
| 2028 | First permanent technician employed • recurring income covers fixed costs • ten or more referenceable clients • fleet pricing established |
| 2029 | Named electrician subcontract relationship • fibre splicing partner secured • fleet subscriptions commercially launched |
| 2030 | Electrician employed • electrical certification requirements met • second technician • administrator hired • vehicle acquired |
| 2031 | Recurring income covers full payroll • 4–6 staff • access control and telephony divisions operating |
| 2032 | Professional Engineer registration pursued • premises secured • second vehicle • cold-chain monitoring introduced |
| 2033 | Corporate contracts and tender participation • geographic extension to Copperbelt and Eastern Province |
| 2034 | Divisional structure with leads • smart building capability introduced • 8–10 staff |
| 2035 | Consulting practice established • ACEZ membership • fleet platform licensed to third parties |
| 2036 | Full-service infrastructure company • 12–20 staff • majority recurring revenue • regional reach |

8.2  Market extension

- Geographic. Beyond Lusaka to the Copperbelt and Eastern Province. Mining, agriculture and logistics all carry infrastructure and tracking demand, and all are underserved relative to Lusaka.

- Sector. From SME installations toward corporate contracts, institutions and tenders. Tender eligibility requires registration, track record and staff on the books — which is precisely what Horizons One and Two build.

- Product. The fleet platform can be licensed to other operators as software, earning revenue independent of NAZON performing any installation.

8.3  Priority order

| Service | Priority | Phase | Rationale |
| --- | --- | --- | --- |
| Network installation | Highest | 1 | Core competence; gateway to every other service |
| Wi-Fi solutions | Highest | 1 | Most commonly recognised problem by clients |
| CCTV | Highest | 1 | Strongest inbound demand in this market |
| Website & hosting | High | 1 | Already proven with live client references |
| Fleet tracking | Medium–High | 2 | Differentiator; recurring revenue; system already built |
| VoIP | Medium | 1–2 | Depends on SIP trunk provider relationship |
| IT support | Medium | 1 | Ad-hoc only until staffing allows contracts |
| Backup power | Low | 3 | Blocked pending regulatory confirmation |

9. RISK MANAGEMENT

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Founder is the single point of failure | Critical | Document procedures; hire and train early; do not accept work only one person can perform. This is the defining risk of the first three years |
| Employment before recurring income exists | Critical | Apply the recurring-to-fixed-cost ratio in 6.1 as a hard hiring gate. This is the standard failure mode for small contractors |
| Undertaking regulated work without certification | Critical | Confirm requirements before offering; subcontract to certified holders until qualified. Legal exposure and uninsurable liability |
| Overpromising capability | High | Advertise unassisted capability only; secure the partner before quoting. One failed job in a small market is discussed widely |
| Cash tied up in hardware | High | Client deposits covering equipment; supplier credit; avoid speculative stock. Profitable on paper, unable to pay wages |
| Client concentration | High | No single client above roughly a quarter of revenue once established |
| Competing on price | Medium | Compete on engineering quality, documentation and aftercare, not on being cheapest |
| Load-shedding disrupting installed systems | Medium | Design backup power into every proposal; it protects the client and creates a second sale |
| Supplier price and exchange-rate volatility | Medium | Quote with a stated validity period; track two or more suppliers; review pricing monthly |
| Delayed professional registration | Medium | Open the experience log immediately; registration timelines gate the 2035 consulting practice |
| Skills gap as the team grows | Medium | Train technicians on documented procedures rather than hiring for prior experience alone |

10. CONCLUSION & COMMITMENT

NAZON begins this plan as one engineer with a laptop, a set of tools and three deployed applications. It ends it as an infrastructure company employing electricians, technicians and artisans across a divisional structure, earning most of its income before any project is won.

What separates this plan from an ambition is the sequencing. Registration precedes clients. Delivery precedes advertising. Recurring income precedes payroll. Certification precedes regulated work. Each step is a gate, and each gate exists because skipping it is how businesses in this trade fail — not slowly, but in the month a salary falls due against an empty pipeline.

The engineering discipline that makes a circuit reliable is the same discipline that makes a company reliable: understand the constraint before you design around it, test each stage before committing to the next, and never assume a component will perform outside its rating.

“The future depends on what you do today.” — Mahatma Gandhi ¦ personal philosophy of Nkhowani Amen Zacharia

This plan is the second brick in the NAZON foundation. Build it the way you would engineer a system — specified, tested, documented, and rated for more than it will be asked to carry.

Prepared by: Nkhowani Amen Zacharia  |  NAZON Ventures  |  September 2026

Review cycle: annually each September. Record actual against planned, then revise the remaining years.

CONFIDENTIAL — internal planning document. Not for client, competitor or public distribution.